# Revised detailed logframe for EMWIS (2006-11-30)

|  | Intervention | Objectively verifiable | Bench Mark Indicators | Bench Mark | Sources and means | Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
|  | logic | indicators of achievement (OVIs) | (BMIs) | (BM) focus | of verification |  |
| Overall objectives | Improved regional water policy | At least one joint declaration from Euro-med water directors formulating recommendations on water regional policy | Number of joint declaration by Euromed water directors |  | Official document validated by the directors |  |
| Project Purpose | To capitalise experiences in Euro-Mediterranean countries | 3 regional Working Groups launched by the end of the project each of them involving at least representatives from 3 different countries | Number of working groups created Number of MPC representatives involved in each group | Efficiency - Effectiveness - Impact - Sustainability | Conclusions from meetings | Interest from governments for trsnanational cooperation in spite of existing conflicts |
|  |  | 2 regional seminars organised by the end of the project | Number of regional seminars organised involving participants from at least 6 MEDA countries |  | Meetings documents List of Participants |  |
|  |  | 6 National Information Seminars organised 6 different MEDA Countries by the end of the project, | Number of national seminars organised ) |  | Meetings documents List of Participants Press book (articles published in the Media about the meeting) | Willingness of national water authorities to involve all the stakeholders (including civil society, private sector, academic) |
|  |  | 60% of the national water stakeholders are participated in the national information seminar | The representativeness of national decision makers, stakeholders and water actors (number of participants, and their level |  |  |  |
| Expected results | A. Increased availability of water information | A1. 50% of national public institutions directly involved in water provide information to the EMWIS NFPs in at least 6 MPC by the end of the project | Percentage of institutions that have provided information to NFPs by the end of the project | Efficiency - Effectiveness | List of National water institutions provided by the NFPs. Replies to NFP questionnaires Agreements signed | Interest of all the national water stake holders to disseminate information via the NFP |
|  |  | A2. 70% of NFP will have launched their National water web portal by the end of the project | Number of National websites launched by the NFPs | Impact | Website | Enough national resources allocated to the NFP |
|  |  | A3. 60% of water information users are satisfied by the end of the projects | Results of surveys carried out by at least 2 NFPs and EMWIS Technical Unit at the regional level | Efficiency - Effectiveness - Impact | Reports on surveys analysis |  |
|  | B. Better use of water information | B1. 30% of MEDA countries making water planning based on water information based on the information provided by the NFP by the end of the project | Number of National water master plans based on water information provided by the NFP | Efficiency - Effectiveness – Sustainability Impact | Official documentation provided by the NFPs and their corresponding Ministries |  |
|  |  | B2. Increased number of persons making use of the national (NFP) website | Number of hits to the national website |  | Website statistics |  |
|  |  | B3. Increased number of requests to the National and International Focal Points | Number of information requests received by the Focal points |  | Inventory of information requests |  |
|  | C. Institutional allocation of responsibilities clarified | C1. 50% of MPC clarify responsibilities of national institutions dealing with water information by the end of the project | Number of NFP who have published the role of the main water institutions on their website | Sustainability - Impact | Agreements or MoU signed Minutes from meetings Role of the water institutions described on the national website |  |
|  | D. Sharing of information improved at regional and national levels | D1. 50% of MPC initiated the development of a NWIS by the end of the project | Number of NWIS plans developed by the MPC countries after the feasibility study carry-out by EMWIS | Efficiency - Effectiveness - Impact - Sustainability | Planning documents related to NWIS prepared by the MPC (e.g. request for funding) |  |
|  |  | D2.1 12 issues of a regional eFlash by the end of the project D2.2 4000 subscribers by the end of the project | D2.1. Number of newsletters published D2.2 Number of subscribers to the eFlash | Efficiency- Impact | eFalsh published eFlash mailing list s |  |
|  |  | D3. 50% of the NFP using joint defined standards by the end of the project to publish information on their website | D3 Number of NFP using the common EMWIS information standards (metadata) | Efficiency - Sustainability | EMWIS metadata specifications Metadata published on NFP websites |  |
|  |  | D4. Increased number of citation/references in other media | D4 Number of citations/references in information sources, media and websites | Impact | Inventory of citations in other information sources, reports, media and websites |  |
|  | E. Improved capacity of NFP to manage water information | E1. 6 regional training seminars for NFP staff | Number of training seminar organised | Efficiency Effectiveness Sustainability | Meetings documents List of Participants |  |
|  |  | E2. Availability of relevant equipment to run the NFP |  | Efficiency Effectiveness Sustainability | NFP work programs Equipment delivered by the project |  |
|  |  | E3. Increased project coordination | Number of meetings of the coordination committee and Steering committee | Efficiency Effectiveness | Meetings documents List of Participants |  |